Jimmy Vang
1/9/2017
Electronic Project
Daily Log/Timeline

[Year] - 2017
[Month/Day]:
1/9:
Objective 1 Started: Research and Buy

LINKS FOUND:
How to: The Complete guide to Raspberry Pi Robotics: http://pibot.org/how-to/
Raspberry-Pi: https://www.element14.com/community/community/raspberry-pi
How to build a robot with Raspberry Pi: http://www.techradar.com/how-to/computing/how-to-build-a-robot-with-raspberry-pi-1308963

1/10:
- Find parts.
- Research and Browse web.

LINKS FOUND:
- Python: https://www.python.org/
- Python Tutorial: https://docs.python.org/2/tutorial/

1/11:
- Find parts.
- Research and Browse web.

LINKS FOUND:
- Raspberry Pi Python Tutorial: https://www.raspberrypi.org/learning/python-intro/
- How To Write And Run A Python Program On The Raspberry Pi: http://www.circuitbasics.com/how-to-write-and-run-a-python-program-on-the-raspberry-pi/

1/12:
- Find parts.
- Research and Browse web.

- Ordered Items:
- 2WD Beginner Robot Chassis: http://www.robotshop.com/en/2wd-beginner-robot-chassis.html

1/13:
- Find parts.
- Research and Browse web.

- Ordered Items:
- Pololu DC Motor Driver 1A, 4.5V-13.5V- TB6612FNG: http://www.robotshop.com/en/pololu-dual-dc-motor-driver-1a-4-5v-3-5v-tb6612fng.html

1/14:
- Find parts.
- Research and Browse web.

- Ordered Items:
- 400 Tie Point Interlocking Solderless Breadboard: http://www.robotshop.com/en/400-tie-point-solderless-interlocking-breadboard.html
- 65 x 22 Gauge Assorted Jumper Wires: http://www.robotshop.com/en/65-22-gauge-assorted-jumper-wires.html
- DFRobot Assorted Jumper Wires Premium M/F Pack of 65: http://www.robotshop.com/en/dfrobot-assorted-jumper-wires-premium.html

1/15:
- Find parts.
- Research and Browse web.

- Ordered Items:
- Raspberry Pi 3 Model B V1.2 Computer Board: http://www.robotshop.com/en/raspberry-pi-3-computer-board.html
- RPi Camera for Raspberry Pi: http://www.robotshop.com/en/rpi-camera-raspberry-pi.html
- 300mm Flex Cable for Raspberry Pi Camera: http://www.robotshop.com/en/300mm-flex-cable-raspberry-pi-camera.html
- Lynxmotion Pan and Tilt Kit / Aluminium: http://www.robotshop.com/en/lynxmotion-pan-and-tilt-kit-aluminium2.html

1/16:
- Find parts.
- Research and Browse web.

- Ordered Items:
- Self-Adhesive Pure Copper Heat Sink For Raspberry Pi: http://www.robotshop.com/en/self-adhesive-pure-copper-heat-sink-raspberry-pi.html
- 120cm A to Micro B USB Cable: http://www.robotshop.com/en/120cm-a-micro-b-usb-cable.html

1/17:
- Find parts.
- Research and Browse web.

- Ordered Items:
- Wall Adapter Power Supply - 5VDC 2A: http://www.robotshop.com/en/wall-adapter-power-supply-5vdc-2a.html

1/18:
- Look up parts.
- Research and Browse web.
- Finished writing Project Details/Description.
- Finished Researching Project.
- Objective 1 Finished : Research and Buy.

1/19:
- Objective 3 Started: Learn and Study Python Coding + Program Autonomous Robot.
- Researched machine learning.
- Researched Python coding.
- LINKS FOUND:
 - Your First Machine Learning Project in Python Step-By-Step: http://machinelearningmastery.com/machine-learning-in-python-step-by-step/
 - Python Machine Learning: Scikit-Learn Tutorial: https://www.datacamp.com/community/tutorials/machine-learning-python#gs.j6EqKKQ
- Scikit-Learn Site: http://scikit-learn.org/stable/index.html

1/20:
- Buy Parts currently found.

- Ordered Items:
- Adjustable Camera Mount Holder Stand Bracket For Raspberry Pi Camera: https://www.newegg.com/Product/Product.aspx?Item=9SIAA0C4RC1939&ignorebbr=1

1/21:
- Researched Python coding.

1/22:
- Researched Python coding.

1/23:
- Turned in BUDGET.
- Researched Python coding.

LINKS FOUND:
- Learn Python https://www.learnpython.org/en/

- Ordered Items:
- Movo GM100 Lavalier Lapel Clip-on Omnidirectional Condenser Microphone: https://www.newegg.com/Product/Product.aspx?Item=9SIA5ST1Z63422&ignorebbr=1
- 7.1 Channel USB External Sound Card Audio Adapter: https://www.newegg.com/Product/Product.aspx?Item=9SIA67038G2473&ignorebbr=1

1/24:
- Searched for Raspberry-Pi 3 touchscreen.
- Waiting for shipped parts.
- Learn Python

- Ordered Items:
- Adafruit PiTFT 2.4” HAT Mini Kit – 320x240 TFT Touchscreen: https://www.adafruit.com/products/2455
- Brass M2.5 Standoffs for Pi HATs - Black Plated - Pack of 2: https://www.adafruit.com/products/2336
- Tactile Switch Buttons (6mm slim) x 20 pack: https://www.adafruit.com/products/1489

1/25:
- Waiting for shipped parts.
- Learn Python

1/26:
- Turned in TIMELINE.

1/27 to 1/31:
- Shipped parts here.
- Setup Robot. (DONE)
- Setup Raspberry-Pi 3. (DONE)
- Setup computer vision system for camera. (DONE)

Links:
- https://pihw.wordpress.com/guides/direct-network-connection/
- https://www.raspberrypi.org/documentation/remote-access/vnc/
- https://www.realvnc.com/download/viewer/
- https://learn.adafruit.com/adafruit-2-4-pitft-hat-with-resistive-touchscreen-mini-kit?view=all#overview
- https://help.ubuntu.com/community/isc-dhcp-server
- https://jeremykarnowski.wordpress.com/2015/08/26/low-cost-raspberry-pi-robot-with-computer-vision/
- http://bennycheung.github.io/raspberry-pi-3-for-computer-vision
- http://abyz.co.uk/rpi/pigpio/index.html
 pigpio (PiGPIO)
- http://abyz.co.uk/rpi/pigpio/index.html

Ninja-IDE
- https://arghbox.wordpress.com/2013/06/09/ninja-ide-on-the-raspberry-pi/

OpenCV-3.2.0 Guide
- http://pklab.net/?id=392&lang=EN

PIGPIOD auto-startup
- https://www.raspberrypi.org/forums/viewtopic.php?f=32&t=103752

matplotlib install
- http://matplotlib.org/2.0.0/users/installing.html

2/1 to 2/4:
- Setup servos for camera. (DONE)

Links:
- https://learn.adafruit.com/adafruits-raspberry-pi-lesson-8-using-a-servo-motor?view=all
2/5 to 2/7:
- Program simple line follower. (DONE)

Links:
- https://www.intorobotics.com/20-hand-picked-raspberry-pi-tutorials-in-computer-vision/
2/8 to 2/14:
- Program simple obstacle avoidance. (DONE)
- Get Mapping Link

Links:
- https://www.intorobotics.com/20-hand-picked-raspberry-pi-tutorials-in-computer-vision/
2/15 to 2/18:
- Program face recognition. (DONE)

Links:
- https://thinkrpi.wordpress.com/2013/05/22/opencv-and-camera-board-csi/
2/19 to 2/26:
- Program robot to follow a person. (DONE)
- Waiting for screws/standoffs/nuts.
- Ordered Items (2/19):
Fast Vibration Sensor Switch (Easy to trigger):
https://www.adafruit.com/products/1766
ADXL326 - 5V ready triple-axis accelerometer (+-16g analog out):
https://www.adafruit.com/products/1018
Black Nylon Screw and Stand-off Set – M2.5 Thread:
https://www.adafruit.com/products/3299
2/27 to 2/??:
- Mid-Term Report is DUE. (DONE)
- Program robot to track objects. (Work In Progress)

Links:
- http://blog.oscarliang.net/wall-e-robot-in-real-life/

2/28: